<*  OpenCart Demo – Online Shopping Platform Project

- Test Plan Identifier

Document ID:

Prepared by: ONL3_SWD6_G3 (Group D)

Date: 20/10/2025

- Application: OpenCart Demo – Online Shopping Platform

Version under test: Demo

- Introduction

The purpose of this Test Plan is to define the strategy, scope, objectives, resources, environment, schedule, and deliverables for testing the OpenCart Demo – Online Shopping Platform

The system allows one main role:

- Customer —  registration, product browsing, cart management, checkout.

- Manager —  admin workflows.

Testing will focus on functional and UI validation for both roles based on requirements.

- Test Items

Test Item	Description	Related Modules

GP-UI	User Interface validation (input fields, navigation, forms)

All pages

| GP-FUNC | Functional validation of all e-commerce process | - registration - product browsing - cart management - Checkout - admin workflows. |
| --- | --- | --- |
| GP-LOGIN | Login, Logout, and session management | Authentication |
| GP-DATA | Data validation and persistence | Database integrity |
| GP-SEC | Security testing | Passwords, access control |

Test Item	Description	Related Modules

GP- REPORTS

A complete e-commerce system 	Reporting

- Features to be Tested

Feature	Description	Roles Involved

Related

Validations

Registeration	Verify that user can register

Customer

To be confirmed

Product browsing
Products are clear, not overlapped

Customer	To be confirmed

Cart  Management      Add to cart, Cart items

Customer	To be confirmed

Checkout	                  Payment methods selection,

System integrations

Manager, Customer

To be confirmed

Admin workflow
Validate order processing, inventory management and customer service

Manager	To be confirmed

- Features Not to be Tested

- Stress or performance testing

- Cross-browser compatibility (only Chrome ≥ v27 supported)

- Non-functional requirements like scalability beyond SRS limits

- Test Approach

  - Testing Levels

    - Unit Testing — Conducted by developers for backend and UI modules.

    - Integration Testing — Validate interaction between modules like Checkout and  bank

    - System Testing — End-to-end validation against full SRS.

    - Acceptance Testing — Executed with project sponsor for final approval.

  - Testing Techniques Technique	Purpose

Equivalence Partitioning To minimize test data and ensure coverage.

Boundary Value Analysis For numeric fields (PIN, Amount, Mobile, etc.).

Error Guessing	For negative test cases (invalid inputs, empty fields).

UI Validation	Field alignments, mandatory fields, labels, buttons.

  - Entry Criteria

- Approved SRS (v3.0) available

- Test environment ready (database, URL, credentials)

- Unit tests passed

  - Exit Criteria

- 100% test case execution

- 95% pass rate minimum

- All critical defects resolved and retested

- Item Pass/Fail Criteria

- Pass: Actual result matches expected without deviation.

- Fail: Any deviation or unhandled error, even cosmetic, for major functionalities.

- Test Deliverables

Deliverable	Description

Test Plan	This document

Test Scenarios	List of test conditions derived from SRS

Test Cases	Detailed cases mapped to SRS IDs (T/F mappings) Test Data	Data sheets for input combinations

Defect Report	Logged bugs with severity/priority Test Summary Report Final status after execution

G. Testing Tasks and Responsibilities Role	Responsibilities

Team Leader	Prepare test plan, assign tasks, review results Test Engineer	Design and execute test cases, log defects Developer	Fix defects, provide support during integration Project Manager Approve test deliverables and timelines

- Test Environment Component Specification Browser	Google Chrome v27+

OS	Windows 10 / macOS Ventura

Database	MySQL or equivalent

Component Specification

Server	Apache Tomcat or similar

Tools	Jira (defect tracking), Excel/TestLink (test case management)

- Test Schedule (Indicative)

| Phase | Duration | Activities |
| --- | --- | --- |
| Test Planning | 2 days | Prepare and review Test Plan |
| Test Case Design | 7 days | Derive test cases from SRS |
| Environment Setup | 2 day | Configure system and data |
| Test Execution | 7 days | Run tests, log results |
| Defect Retesting | 5 days | Verify fixes |
| Test Closure | 3 days | Final report and sign-off |

- Risks and Mitigation

Risk	Impact	Mitigation

Late environment setup	Delay in execution Preconfigure test data early

Unstable build	Rework	Version control and build verification Incomplete SRS understanding Missed coverage	Review sessions between QA and Dev Resource unavailability	Execution delay	Cross-train backup testers

- Suspension and Resumption Criteria

  - Testing suspended if >30% of test cases are blocked due to environment or build issues.

  - Resumed once blockers are resolved and retested successfully.

- Test Tools

Tool	Purpose

Jira	Bug tracking

Excel	Test case management

Postman	API endpoint testing

- Approval

Name	               Role	    Signature Date

Mohamed Elzebidy	Team Lead

Reem Salah	          Software tester